MINUTES OF MEETING

محضر الاجتماع

Time/التوقيت

Date/ التاريخ

Locationالموقع /

ال

HIEICO Camp

2:30 Pm to 3:30 Pm

24/09/2025

Meeting Subject / موضوع الاجتماع: ________________QHSE Meeting ______________________________

Meeting Facilitator/ المنظم  :  _____________________EPTISA -AZD/ HSE _____________________________

| Agenda / محاور الاجتماع |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No.رقم | Agenda Description / المحاور |  |  |  |  |
|  | Final Backfiling Material and Quality of The Work |  |  |  |  |
|  | Enhance Communication in WS01 |  |  |  |  |
|  | Submission of PTW |  |  |  |  |
|  | Emergancy Drill at Site |  |  |  |  |
|  | Quality of Document Submmission |  |  |  |  |
|  | Backfilling Material Availablity |  |  |  |  |
| Attendees/ الحضور |  |  |  |  |  |
| No.رقم | Name/الاسم | Position/المسمى الوظيفي |  | Department /Company القسم/ جهة العمل |  |
|  | Haitham AL-Ruqaishi | EPTISA-AZD/HSE |  | EPTISA-AZD |  |
|  | Mohammed AL-Abri | EPTISA-AZD/HSE |  | EPTISA-AZD |  |
|  | Fatma AL-Kindi | EPTISA-AZD/HSE |  | EPTISA-AZD |  |
|  | Ranjie Octavo | EPTISA-AZD/QA,QC |  | EPTISA-AZD |  |
|  | ALMoatasim AL-Abri | EPTISA-AZD/Structued inspector |  | EPTISA-AZD |  |
|  | Predjit Vinayak | EPTISA-AZD/SE |  | EPTISA-AZD |  |
|  | Ahmed AL-Hadrami | HIEICO/HSE Manger |  | EPTISA-AZD |  |
|  | Mansoor AL-Busaidi | HIEICO/HSE |  | HIEICO |  |
|  | Aldien F.Guinchoma | HIEICO/SR.QA,QC |  | HIEICO |  |
|  | Said AL-Mazroei | HIEICO/SR.QA,QC |  | HIEICO |  |
| Action Items/ بنود الإجراءات |  |  |  |  |  |
| No.رقم | Action Description/ البند |  | Responsible Person المسؤول | Target Date الزمن المقرر | Status الحالة |
|  | The contractor must provide backfilling materials and the work should be completed as per method of statement and NAMA standard |  | Contractor | 22-10-2025 |  |
|  | Ensuring to find better methods to communicate with the crew at site, especially in WS01 |  | Contractor |  |  |
|  | All PTW shall be submitted on Wednesday for review approval |  | Contractor | 22-10-2025 |  |
|  | There should be a planned emergency drill at site. Ensuring the present of both parties (contractor & consultant) |  | Contractor/Consultant | Will be agree agreed upon |  |
|  | The contractor needs to improve the submission of IRs and PTWs |  | Contractor |  |  |
|  | Backfilling material should be available at site before opening a new trench |  | Consultant | 22-10-2025 |  |

Contractor

Consultant

Name: Haitham Al-Ruqaishi

Designation: HSE Engineer

Singnatures:

Name:Ahmed Al-Hadrami

Designation: QHSE Manager

Singnatures: