| Contractor Name: HIEICO L.L.C |  |  | Contract Number: No. 2531954/2023 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Site Name: WATER DISTRIBUTION NETWORKS FOR VILLAGES IN WILAYAT SAMAIL AND IZKI |  |  | Region: AL DAKHILIYAH GOVERNORATE |  |  |  |  |
| Department/Contract Holder (i.e., whom you are contracted to operations, projects, customer services etc.): |  |  |  |  |  |  |  |
| Month: MAY |  | Year: 2025 |  |  |  |  |  |
| Sl. | Item |  |  |  | Total |  |  |
|  |  |  |  |  | Contractors | Sub -contractor | Consultants |
| 1 | The average number of staff on-site in the month |  |  |  | 96 | 21 | 14 |
| 2 | The average number of working days in the month |  |  |  | 26 | 26 | 22 |
| 3 | Average hours worked per day (i.e. 8 hours per day) |  |  |  | 10 | 10 | 9 |
| 4 | Total Kilometers are driven during the month |  |  |  | 18110 km | 0 km | 2000 km |
| 5 | Total of accumulative Kilometers driven Year to date (YTD) |  |  |  | 71650 kms |  |  |
| 6 | Number of Near Misses during the month |  |  |  | 5 |  |  |
| 7 | Number of Incidents during the month |  |  |  | 0 |  |  |
| 8 | Number of Fatalities during the month |  |  |  | 0 |  |  |
| 9 | Number of vehicle incidents during the month |  |  |  | 0 |  |  |
| 10 | Number of incidents of occupational ill health during the month (Note Below) |  |  |  | 0 |  |  |
| 11 | The number of reportable incidents in the month - cable/ utility strike, etc. |  |  |  | 0 |  |  |
| 12 | Number of environmental incidents in the month |  |  |  | 0 |  |  |
| 13 | Total days lost during the month from the incident |  |  |  | 0 |  |  |
| 14 | Average quantities of waste generated (Solid & Liquid) during the month. |  |  | Hazardous. (Kg) | 48110KG |  |  |
|  |  |  |  | Non-hazardous. (Kg) | 4158 KG |  |  |
| Sl. | Leading indicators |  |  | Monthly Total | YTD |  |  |
| 1 | HSE Meetings |  |  | 2 | 11 |  |  |
| 2 | Toolbox Talk (TBT) |  |  | 78 | 251 |  |  |
| 3 | Safety Induction |  |  | 27 | 136 |  |  |
| 4 | HSE Inspection |  |  | 31 | 112 |  |  |
| 5 | Total number of Findings from Inspection |  |  | 45 | 126 |  |  |
| 6 | Total number of non-conformity report (NCR) – for construction site |  |  | 2 | 5 |  |  |
| 7 | HSE Audit |  |  | 1 | 1 |  |  |
| 8 | Mock drills |  |  | 1 | 2 |  |  |
| 9 | Number of Training sessions conducted |  |  | 5 | 19 |  |  |
| 10 | Total Duration of Training conducted |  |  | 5 | 19 |  |  |
| 11 | Number of Staff Attending Training |  |  | 136 | 358 |  |  |

Notes:

- You must attach legible copies of any Incident / Accident Report carried out by you or the Royal Oman Police or consultant including photos, sketches, and statements from those harmed and/or the witnesses. All witnesses must be interviewed. These must be received within 48 hours of event or immediately if a fatality.

- You must attach copies of all near miss forms and supporting evidence of type and recommended close out.

- If there have been any cases of Occupational Ill Health – Provide the number of days lost and the type of illness for each case (i.e., Muscular-Skeletal Disorder, HAV, Stress, work related infections, Noise Induced Hearing Loss) and attach to this form.

- Total Number of Man Hours in month is Serial 1 x 2 x 3 = 24960 + 5460 + 2772 = 334192

(For example, 22 days x 10 staff x 8 hours. = 1760 Man hours in the month)

- Reported incident including (Fatalities, Fire, LTI, First aid cases, Occupational health, Environmental issues, RTA, RWC & Near misses... etc.

- Total Number of Training Hours in month is Serial 10 x 11 (in leading indicators)

(For example, if 5 training sessions conducted during the month with 2 hrs and 5 attendees in each session.

Total Duration of Training conducted during the month: 2+2+2+2+2=10 hrs duration

Number of Staff Attending Training during the month: 3+3+3+3+3=15 Staff

Training hours in the month = 10 x 15 staff = 150 Total Training hours in the month (This will calculate automatically in Intelex)